## Slide 1: Smart Notes
AI notes that turn into summaries, tags and tasks
Project proposal · Status: in development

## Slide 2: Why Smart Notes
Problem
Notes pile up unread. Action items stay buried in free text.
Solution
One tap turns a note into a summary, tags and a task list.
Model
Freemium: free monthly analyses, Pro plan [price TBD], team plan later.
Success metrics: weekly active users, analyses per user, 30-day retention.

## Slide 3: MVP scope
Mobile (Flutter)
Login
Create and edit notes
Analyze button and results
Web (React)
Dashboard with search and tags
Task board
Landing page
AI (FastAPI)
Summary, tags, tasks
Agent with tools, read-only first
Later: voice notes, sharing, semantic search.

## Slide 4: System architecture
Flutter + React
Clients
Laravel API
Auth, data, queue
FastAPI
AI logic, internal only
LLM API
Model
Clients talk to Laravel only; each user sees only their own notes.
Laravel validates AI output before saving it to the database.
Analysis runs in a queue, so requests never hang.

## Slide 5: Roadmap: 8 to 10 weeks (estimate)
Phase | Weeks
Laravel API, auth, permissions | 1–2
Flutter app and first store build | 2–4
FastAPI analysis and queue | 4–5
React dashboard and landing page | 5–7
Evaluation set and metrics | 6–8
Agent with tools | 7–8
Pilot release and fixes | 9–10

## Slide 6: Estimated costs
Item | Estimate
Apple Developer / Google Play | $99 per year / $25 once
Domain | about $15 per year
Cloud hosting, pilot (2 services + database) | $30–60 per month
AI API usage | $5–15 per 1,000 analyses [verify pricing]
AI coding tools | $20–200 per month
Team time including reviewers | [__ person-weeks]
Rough planning figures for a pilot; confirm before final budget.

## Slide 7: Risks and the ask
Risks and mitigation
User data privacy: encryption, per-user access rules
AI mistakes: validated output, editable results
Agent actions: read-only first, confirm any change
API cost: per-user daily limits
AI-written code: tests plus security review by colleagues
The ask
Approve a 10-week pilot
Budget [__]
[__] reviewer hours